Prompt & Draw — Bracket Drawing Party Game

Project Document — MVP Specification & Build Plan

Version 1.0   |   July 2026

# 1. Overview

A real-time multiplayer party game: players submit prompts, vote on one prompt for everyone to draw, then draw it simultaneously, and finally vote their way through a head-to-head single-elimination bracket to crown one drawing the winner. Built on the same Spring Boot / WebSocket-STOMP real-time infrastructure as the Ephemeral Chat App, extended with canvas drawing tools and a full multi-phase game state machine — the project this portfolio has been missing to demonstrate genuine frontend rendering and interaction depth, not just framework usage.

# 2. Project Info

| Language / stack | Java, Spring Boot, Spring WebSocket/STOMP, HTML5 Canvas, TypeScript |
| --- | --- |
| Backend reuse | Room registry, thread-safe state, and scheduled cleanup jobs carried over from the Ephemeral Chat App |
| New surface area | Canvas drawing tools, prompt voting UI, single-elimination bracket UI and logic |
| Developer | Solo, assisted by Claude Code |
| Target timeline | ~2.5–3 weeks |

# 3. Game Design

## 3.1 Full game loop

- Lobby — players join a room via a room code; game starts once a minimum player count is reached (recommend 3+)

- Prompt submission — every player submits one prompt

- Prompt voting — all submitted prompts are shown to everyone, who votes for their favorite (including possibly their own); the vote tally updates live as votes come in

- Tie-break — if two or more prompts are tied for the most votes, one is chosen at random from among the tied prompts

- Drawing phase — every player draws the single winning prompt simultaneously, timer-bound; whatever is on the canvas auto-submits when the timer expires

- Bracket seeding — finished drawings are randomly paired into a single-elimination bracket; a bye is assigned automatically when the player count isn’t a power of two

- Bracket voting — for each matchup, every player votes for their favorite of the two drawings (no voting for your own); unlike prompt voting, tallies stay hidden until the matchup closes, so nobody just piles onto whichever drawing already looks ahead

- Advancement — winners move to the next round; repeat until one drawing remains

- Results — final winner is revealed; the group can start an entirely new game if they want to play again (no built-in multi-round mode for v1)

## 3.2 Why this design avoids the “apples to oranges” problem

An earlier design shuffled each player a different submitted prompt to draw, which meant bracket voting was implicitly comparing different prompts against each other — not a fair “who drew this better” comparison. Having everyone draw the same, democratically chosen prompt means every bracket matchup is a genuine apples-to-apples comparison of execution, not prompt quality.

## 3.3 Live vs. hidden vote tallies — a deliberate contrast

Prompt voting shows live tallies because it’s low-stakes and the energy of watching a favorite pull ahead adds to the fun of picking what everyone will draw. Bracket voting hides tallies until the matchup closes specifically to prevent bandwagon voting, since these votes actually determine who wins the game. Being able to articulate this distinction — same underlying vote-counting mechanism, two different reveal strategies for two different contexts — is a good, specific thing to say in an interview.

# 4. MVP Definition

## 4.1 Core features

- Room/lobby system with join codes, reusing the room registry pattern from the Ephemeral Chat App

- Prompt submission and live-tallying prompt vote, with random tie-break

- Canvas drawing tool built from scratch — brush, color picker, undo, clear — with timer-bound submission (manual or auto on timeout)

- Single-elimination bracket seeding with bye handling for non-power-of-2 player counts

- Hidden-until-reveal bracket voting with self-vote prevention

- Full game state machine broadcast over WebSocket/STOMP: LOBBY → PROMPT_SUBMISSION → PROMPT_VOTING → DRAWING → BRACKET_VOTING → RESULTS

- Results/winner screen; players can start a fresh game to play again

## 4.2 Explicit non-goals for v1

- Multiple rounds within one game session — restart for a new game instead

- Persistent accounts or cross-game history

- Mobile/touch-optimized drawing input

- Spectator-only mode

- Reconnect handling for a player who drops mid-game

- Additional game modes (caption contest, exquisite corpse, etc.) — tracked as post-MVP ideas

# 5. Data Model

- Room — id, join code, list of connected players, current GameState

- Prompt — submittedByPlayerId, text, voteCount

- Drawing — playerId (artist), imageData (canvas snapshot), the winning prompt text

- BracketMatch — drawingA, drawingB, votes cast (hidden until closed), winner

- BracketRound — an ordered list of BracketMatch objects; the next round is built from the previous round’s winners

- GameState — an enum driving which phase the room is currently in, broadcast to all clients on every transition

# 6. Technical Architecture

## 6.1 Components

- Room/session layer — reused and extended from the Ephemeral Chat App’s thread-safe room registry

- Game state machine — server-authoritative; the server alone decides when a phase is complete and broadcasts the transition

- Prompt voting service — tallies votes live, resolves ties via random selection

- Bracket service — seeds matchups, handles byes, tracks advancement round over round

- Canvas frontend module — drawing tool, submission capture, independent of the networking layer so it could be unit-tested or reused elsewhere

## 6.2 Key design considerations

- Server-authoritative voting — clients only ever send a vote; all tallying, tie-breaking, and winner determination happens server-side, so no client can manipulate results

- Bye handling — when the number of drawings entering a bracket round is odd, one drawing (chosen randomly) advances automatically without a matchup

- Hidden vote storage — for bracket matchups, incoming votes are held server-side and simply not broadcast until the matchup closes, avoiding the need for any separate encryption/obfuscation scheme

- Timer-driven phase transitions — the drawing phase and each bracket matchup use the same start-time-and-duration broadcast pattern from the chat app’s design (clients compute their own remaining time locally instead of the server pushing a tick every second)

# 7. Build Plan

Development is broken into five phases. Each phase ends with a working, testable increment.

| Phase | Goal | Deliverables | Timeline |
| --- | --- | --- | --- |
| Phase 1 Lobby & prompts | Players can join and submit/vote on a prompt | Room join flow (reusing chat app's room registry); prompt submission; live-tallying prompt vote; tie-break via random selection among tied prompts | Days 1–3 |
| Phase 2 Drawing phase | Everyone draws the winning prompt | Canvas drawing tool (brush, color, undo, clear); submission capture on timer expiry or manual submit; per-player submission-progress indicator | Days 4–6 |
| Phase 3 Bracket logic | Drawings are correctly seeded and paired | Single-elimination bracket seeding, including bye handling for non-power-of-2 player counts; match state machine; hidden-until-reveal voting (no live tally) with self-vote prevention | Days 7–9 |
| Phase 4 Frontend polish | The bracket feels good to watch | Bracket-tree visualization showing live progression; reveal animations per matchup; final results/winner screen | Days 10–12 |
| Phase 5 Ship it | Deploy and document | Deployed to a live URL; README with game rules, architecture, and a recorded GIF of a full game | Day 13 |

# 8. Skills Demonstrated

| Area | What it demonstrates |
| --- | --- |
| Real-time state sync | Multi-phase game state (lobby → prompt vote → drawing → bracket → results) broadcast over WebSocket/STOMP, extending patterns from the chat app to richer, structured game state instead of chat messages |
| Canvas/frontend rendering | Building a drawing tool from scratch — brush strokes, color selection, undo/clear — with no third-party drawing library |
| Tournament/bracket algorithms | Single-elimination pairing logic, including bye handling when the player count isn’t a power of two |
| Server-authoritative game design | The server owns prompt tallying, tie-breaks, bracket seeding, and vote counting — clients never compute results locally, preventing manipulation |
| Live vs. deferred UI patterns | Deliberately different reveal strategies for two votes in the same game — live tally for prompt voting, hidden-until-reveal for bracket voting — and being able to explain why each fits its context |

# 9. Definition of Done

- A full game is playable end-to-end with 3+ players: lobby → prompt submission → prompt vote (with live tally and tie-break) → drawing → bracket (with bye handling if needed) → results

- Bracket voting tallies are verifiably hidden from clients until each matchup closes

- The drawing phase reliably auto-submits whatever is on the canvas when the timer expires, even if the player never manually submits

- The bracket correctly handles both power-of-two and non-power-of-two player counts

- The app is deployed to a live URL and playable by multiple real people at once

- The README documents the game rules, the architecture, and includes a recorded GIF of a full game

# 10. Post-MVP Ideas

- Prompt-writer bonus scoring — a small point bonus to whoever wrote the winning prompt, on top of drawing-performance points

- Reconnect handling for a player who drops mid-game

- Additional modes: reverse caption contest (vote on captions for a shown drawing), exquisite corpse (blind, sectioned collaborative drawing), speed round (short timer, rapid-fire), draw-the-title (prompts are movie/book titles instead of scenarios)

- Optional multi-round play within a single session, carrying unused submitted prompts forward to a re-vote

- Persistent accounts and cross-game stats/history